## Slide 1
Lockedme.com
User Story 1
User Story 2
User Story 3

## Slide 2
User Story 1 – There are 3 options
Retrieving the file names in an ascending order
Business-level Operations
Option to close the application
User Story 2 – Business-level Operation
Option to add user specific file to the application
Option to delete a user specified file from the application
Option to search a user specified file from the application
Option to close current execution
User Story 3 – Close the application
Option to close current execution & return to main context
Option to close the application

## Slide 3
Scrum Planning
There are 3 User Story
There are 1 Sprint Per Week
As per User Story Estimated Completion time of three weeks
Per User Story has Three Sprint

## Slide 4
Sprint 1:
* Build Welcome Screen.
* Add App Name and Developer Details.
* Show Option in Main Menu.
a) Add Functionality to show Files in ascending order(Option 1).
b) Add Functionality to exit Application(Option 3).
Sprint 2:
* Add Functionality for Operation Menu(Option 2).
* Show File Operation Menu
a) Add File Operation(option 1)
b) Delete File Operation(option 2).
Sprint 3:
* Search Operation(option 3).
* Back to Main Menu(option 4).

## Slide 5
Welcome Screen
LockedMe App
ASHISH BHATARKAR
Main Menu
1. Show Files in ascending order
2. Business Level Operation
3. Close Application
File Operation Menu
1. Add File
2. Delete File
3. Search File
4. Back to Main Menu
FlowChart